# ACLORS TEST PLAN

Australian Clinical Labs Online Reporting System

# 1. Document Control

| Document ID | ACLORS-MTP-2026-V3.0 |
| --- | --- |
| System Name | Australian Clinical Labs Online Reporting System (ACLORS) |
| Version | 3.0 |
| Standard Alignment | ISO/IEC/IEEE 29119-3:2021 (Test Documentation), ISO 15189, Australian Privacy Principles (APPs) |
| Author | QA Engineer |
| Approver | Project Lead |
| Date | 15 August 2026 |

## Revision History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 1.0 | 13/08/2026 | Lead QA Engineer | Initial draft with a basic sampling of FRs and NFRs in the RTM. |
| 2.0 | 14/08/2026 | QA Team | Expanded our RTM to cover every approved requirement. |
| 3.0 | 15/08/2026 | QA Team | Combined team governance details and added RACI matrix, defect SLAs, tooling stack, explicit standards alignment, and clear suspension rules. |

# 2. Introduction

## Purpose

This test plan document is intended to provide a summary of our overall test strategy, environment setup, execution rules, and comprehensive requirements traceability matrix for the Australian Clinical Labs Online Reporting System (ACLORS). All test cases were mapped directly to our allowed functional (FR1 – FR67) and non-functional (NFR1 – NFR11) requirements. In this way we should go through all features thoroughly, before finalizing the release.

## Project Background

ACLORS serves as our all-in-one lab handling service. It handles patient enrolments, patient identity verification, scheduling appointments, electronic referrals, specimen management, report entry, critical alert escalation, report delivery, billing, inventory, staffing and audit logs. From a business perspective, as ACLORS is associated with emergency services, so must avoid risk as much as possible. The system needs tight functional accuracy, solid role-based access, strict privacy controls, clear audit logs, and can bear heavy cyber traffic during peak times.

## References

- ACLORS System Requirements Specification (SRS)

- System Design Document (Sequence Diagrams, Use Case Diagrams & Wireframes)

- Approved Functional Requirements Table (FR1–FR67)

- Approved Non-Functional Requirements Table (NFR1–NFR11)

# 3. Test Objectives

- Ensure 67 approved FRs are functioning correctly in: authentication, patient/clinician processes, specimen tracking, lab process, reporting, billing, inventory, staff, and administration processes.

- Ensure that all 11 NFR performance metrics are met with sub-second response, 24/7 uptime, 1,000 parallel users and daily backup integrity.

- To secure the network and Data which includes Users Personal Information and their medical along with the business secret, must design good cyber security framework including restricted access with multi-factor authentication, strict role-based permissions, data encryption at rest and in transit, and immutable audit logs.

- Show 100% coverage of requirements, tying all approved FR and NFRs directly to test cases.

# 4. Scope

## In Scope

- Authentication & Admin: Account creation, logins, MFA setup, role-based access control (RBAC), user profiles (FR1–FR6, NFR1–NFR3).

- Patient & Clinical Workflows: Patient registration, search tools, duplicate check logic, test catalogues, referrals, order creation, priorities, modifications (FR7–FR16).

- Specimen Lifecycle: Specimen registration, barcode setup, label printing, collection logs, status tracking, lab receipt, acceptance/rejection, recollection calls (FR17–FR24).

- Lab Operations: Worklist generation, test routing, manual result entry, automated imports, validation rules, abnormal/critical flags, alert acknowledgements, lab reviews, corrections, final signoffs (FR25–FR35).

- Reporting: Interpretive comments, report generation, lifecycle states, portal distribution, trend graphs, system alerts, audit logs, analytics, config tools, compliance checks (FR36–FR47).

- Patient Portal Services: Booking appointments, SMS/email reminders, QR code check-in, queue tracking, online payments, invoices, insurance claims, package recommendations, consent forms, interpreter requests (FR48–FR57).

- Operations & Staffing: Equipment maintenance schedules, calibration logs, stock tracking, reagent expiry warnings, staff schedules, training records, patient feedback, internal chat, disaster recovery, business continuity (FR58–FR67).

- Quality Attributes: System security, processing performance, maintainability, overall reliability per NFR1–NFR11.

## Out of Scope

- Physical maintenance and internal firmware updates for physical lab instruments (we test the software side of FR58/FR59, not the physical hardware).

- SMS / email routing through external mobile carrier network.

- Pre-existing database structures before they get here to our integration endpoints.

- Processing logic that sits outside of the boundary of our API integration with third party payment gateways or Medicare backends (FR52–FR54).

# 5. Test Strategy & Approach

## Testing Levels

USER ACCEPTANCE TESTING (UAT)                           Simulated Pathologists, Clinicians, Receptionists & Admin

SYSTEM & PERFORMANCE TESTING

End-to-End Workflows, Disaster Recovery, High Concurrency

INTEGRATION & SECURITY TESTING                        Portal Communications, LIS APIs, Database Tiers & RBAC

UNIT & COMPONENT TESTING                            Backend Logic, Validation Algorithms & UI Components (CI/CD)

- Unit Testing: This is where we test our controllers, business logic rules, data validation and our basic UI elements.

- Integration Testing: Data flow integration with portals and application micro services with our data tiers (Master Rules DB, Specimen & Result DB, Audit Log DB, Billing DB).

- System Testing: Full End to End Workflows: booking an appointment --> collecting a sample --> entering results -->triggering a critical alert -->releasing the report.

- User Acceptance Testing (UAT): Day-to-day scenarios are integrated on a staging environment by the real staff and clinical partners to ensure the practical usability.

## Testing Types

- Functional Testing: Tests business logic with regards to all of 67 approved FRs.

- Security Testing: Verifies login limits, access limits (by role), encryption status and patient consent checking.

- Performance & Load Testing: Sets up high user load and compares server performance with NFR5 – NFR7.

- Reliability & Recovery Testing: Tests failover, database recovery, offline business continuity & audit logging engine performance (NFR8- NFR11, FR66-FR67).

# 6. Test Environment

| Component Tier | Configuration Details |
| --- | --- |
| Application Tier | Staging LIS Alert Engine, Result Entry Controller, Booking/Payment Service, and Portal Services |
| Database Tier | Staging Instances (Master Rules DB, Specimen & Result DB, Audit Log DB, Billing/Claims DB) |
| Supported Browsers | Google Chrome, Mozilla Firefox, Microsoft Edge (Desktop & Tablet viewports) |
| Test Data Strategy | Synthetic patient records, fake specimen IDs, threshold parameters, mock staff profiles, and test payment/insurance credentials |

# 7. Roles & Responsibilities

| Role | Primary Responsibilities |
| --- | --- |
| Test Lead | Writes the test plan, manages execution, runs defect triage, and issues the final sign-off report. |
| QA Testers | Run manual and automated test scripts, log bugs, and re-test fixes. |
| Development Team | Fix bugs, push patch builds to staging, and update unit tests. |
| Database Administrator | Sets up staging databases, runs seed scripts, checks data constraints, and runs backup/restore tests (FR66). |
| Clinical Lead (UAT) | Checks clinical accuracy, validates the usability in real-world, and gives clinical sign-off. |

## RACI Matrix

| Activity | Test Lead | QA Testers | Dev Team | Clinical Lead |
| --- | --- | --- | --- | --- |
| Test Plan Authoring | A / R | C | I | C |
| Test Case Design & RTM Mapping | A | R | C | I |
| Test Execution | I | A / R | C | C |
| Defect Triage | A | R | R | C |
| UAT Sign-off | I | I | I | A / R |

Legend: R = Responsible, A = Accountable, C = Consulted, I = Informed

# 8. Test Tooling Stack

| Category | Tool | Function |
| --- | --- | --- |
| Test Management | Jira | Manages test cases, tracks execution, and generates traceability matrices. |
| Automation Framework | Playwright / Selenium | Runs automated cross-browser regression suites. |
| API & Middleware | Postman / REST Assured | Tests result import APIs and distribution endpoints. |
| Performance Testing | Apache JMeter | Simulates peak user traffic up to 1,000 active sessions (NFR6). |
| Security Scanning | SonarQube & OWASP ZAP | Runs static code analysis and dynamic web vulnerability scans. |

# 9. Entry, Exit & Suspension Criteria

## Entry Criteria

- Code deployment to staging finishes with no build errors.

- Isolated test databases are populated with synthetic test data.

- All 78 test cases (for FR 1 - FR67, then for NFR 1 - NFR11) are reviewed and approved by test leads.

- Automated unit tests achieve at least an 85% pass rate on core backend services.

## Exit Criteria

- Execute 100% of the 78 planned test cases.

- Test Suite achieves an overall 95% + pass rate.

- No open Severity 1 (Critical) or Severity 2 (High) defects remain.

- The RTM certifies that the test coverage was 100%, for all approved requirements.

- Team effectively validates the Disaster Recovery and Business Continuity (DR/BC) processes (F66, F67).

## Suspension & Resumption Criteria

- Suspension: If there is a Severity 1 bug that interferes with core workflows of more than 25% of existing test suites, the test will be halted.

- Resumption: Once the developers push a fix to staging, pass regression tests, confirming system stability, then testing resumes.

# 10. Comprehensive Requirements Traceability Matrix (RTM)

| TC ID | Req ID | Scenario | Execution Steps | Expected Result | Priority |
| --- | --- | --- | --- | --- | --- |
| TC-NFR-01 | NFR1 | Secure User Login | 1. Open the portal login page. 2. Enter valid credentials and submit. | System authenticates valid users and blocks wrong passwords. | High |
| TC-NFR-02 | NFR2 | Identity Check Before Access | 1. Log in as a patient. 2. Try viewing records before verifying identity. | System blocks record access until identity check passes. | High |
| TC-NFR-03 | NFR3 | Restrict Data Edits | 1. Log in as a non-admin user. 2. Try adding, editing, or deleting system data. | System blocks edit attempts; only admins can edit system data. | High |
| TC-NFR-04 | NFR4 | Patient Data Encryption | 1. Inspect database and network traffic setups. 2. Try reading raw patient data directly. | Patient data stays encrypted at rest and in transit. Raw text is unreadable. | High |
| TC-NFR-05 | NFR5 | Fast Server Responses | 1. Run a normal task (like searching a patient). 2. Record the server response time. | Server responds in under 1 second for standard requests. | High |
| TC-NFR-06 | NFR6 | High Traffic Load | 1. Simulate 1,000 active users with load tools. 2. Watch for slowdowns or system crashes. | System handles 1,000 concurrent users without crashing or stalling. | Medium |
| TC-NFR-07 | NFR7 | Fast Page Loads | 1. Click through main portal pages (dashboard, results). 2. Measure full page load times. | Pages render fully in under 5 seconds. | Medium |
| TC-NFR-08 | NFR8 | Daily Auto Backups | 1. Trigger or wait for the scheduled backup job. 2. Check the backup file's size and integrity. | System creates a valid, restorable database backup daily. | High |
| TC-NFR-09 | NFR9 | Activity & Error Logging | 1. Force a system error, then run a normal task. 2. Check central logs for both entries. | Logs record error details and user steps clearly for troubleshooting. | High |
| TC-NFR-10 | NFR10 | 24/7 System Uptime | 1. Track backend uptime across the test cycle. 2. Log any unexpected outages. | System stays online 24/7 outside planned maintenance windows. | High |
| TC-NFR-11 | NFR11 | System Recovery | 1. Force a service crash. 2. Run recovery steps and verify data integrity. | System recovers quickly with zero data loss or corruption. | High |
| TC-FR-01 | FR1 | User Registration | 1. Open the registration form. 2. Fill in verified user info and submit. | System creates the account, saves details, and sends a confirmation. | High |
| TC-FR-02 | FR2 | User Authentication | 1. Go to login page. 2. Type valid credentials and submit. | System logs user in and opens their correct role dashboard. | High |
| TC-FR-03 | FR3 | MFA Enforcement | 1. Enter valid password for staff/admin account. 2. Type the MFA code sent to secondary device. | System grants access only after a valid MFA code is entered. | High |
| TC-FR-04 | FR4 | Role Access Control | 1. Log in as Admin. 2. Change permission settings for a user role. | System updates permissions and enforces them right away. | High |
| TC-FR-05 | FR5 | Account Management | 1. Log in as Admin. 2. Edit, suspend, or reactivate a target account. | Account status updates immediately (suspended users cannot log in). | High |
| TC-FR-06 | FR6 | Profile Edits | 1. Log in as a registered user. 2. Update phone number, email, or alert preferences. | System saves profile changes and updates views instantly. | Medium |
| TC-FR-07 | FR7 | Patient Registration | 1. Log in as Reception. 2. Enter patient details, contact info, address, and emergency contact. | System creates the patient record with all required fields intact. | High |
| TC-FR-08 | FR8 | Identity Check | 1. Find a patient record in the portal. 2. Check identity using 2 main markers (e.g. name, DOB). | Portal unlocks patient services only after identity verification passes. | High |
| TC-FR-09 | FR9 | Search Patient Records | 1. Log in as staff. 2. Search by ID, name, DOB, phone, or referral number. | Search returns matching patient records accurately. | High |
| TC-FR-10 | FR10 | Duplicate Patient Alert | 1. Enter details for a new patient matching an existing record. 2. Click submit. | System flags potential duplicates before saving the new profile. | Medium |
| TC-FR-11 | FR11 | Test Catalogue Setup | 1. Log in as Lab Manager. 2. Add or update a lab test (name, code, pricing, limits). | System updates the test list across requests and booking portals. | Medium |
| TC-FR-12 | FR12 | Create Test Request | 1. Log in as Clinician. 2. Pick a patient and order a lab test. | System creates the test order and links it to the patient. | High |
| TC-FR-13 | FR13 | Send E-Referral | 1. Log in as Clinician. 2. Fill in clinical notes, diagnosis, priority, and submit. | System sends referral details directly to the lab with all fields intact. | High |
| TC-FR-14 | FR14 | Request Validation | 1. Leave a mandatory field empty on a request form. 2. Try submitting. | System blocks submission and highlights the missing field. | High |
| TC-FR-15 | FR15 | Set Order Priority | 1. Open a test request. 2. Set priority (Routine, Urgent, Critical). | System saves priority status and updates worklist positions. | Medium |
| TC-FR-16 | FR16 | Modify Test Request | 1. Open an un-processed request. 2. Change or cancel the test, adding a note. | System applies changes and logs the reason for modification. | Medium |
| TC-FR-17 | FR17 | Register Specimen | 1. Log in as Collector. 2. Register a sample against a patient order. | System creates sample record and binds it to the order. | High |
| TC-FR-18 | FR18 | Generate Barcodes | 1. Register a new sample. 2. Inspect the generated sample barcode. | System creates a unique barcode ID with zero duplicates. | High |
| TC-FR-19 | FR19 | Print Sample Label | 1. Select a registered sample. 2. Print its barcode label. | Label prints clearly with sample ID, patient info, and collection time. | Medium |
| TC-FR-20 | FR20 | Log Collection Info | 1. Collect a sample. 2. Save collection date, time, site, collector ID, and container count. | System stores all collection details against the sample record. | Medium |
| TC-FR-21 | FR21 | Track Sample Status | 1. Move a sample through its lifecycle steps. 2. Check status display at each step. | Tracking view shows the correct status at every phase. | High |
| TC-FR-22 | FR22 | Lab Sample Receipt | 1. Log in as Lab Tech. 2. Mark sample as received, logging time and condition. | System confirms receipt and sets status to Received. | High |
| TC-FR-23 | FR23 | Sample Check-in / Reject | 1. Review incoming sample. 2. Accept it or reject it with a reason code. | System logs choice and stores rejection reasons accurately. | High |
| TC-FR-24 | FR24 | Re-collection Call | 1. Reject a bad sample. 2. Trigger a re-collection request. | System notifies the clinician or collection centre to re-draw. | Medium |
| TC-FR-25 | FR25 | Create Lab Worklists | 1. Log in as Lab Tech. 2. Filter worklists by department, test, or priority. | Worklist displays matching sample records accurately. | Medium |
| TC-FR-26 | FR26 | Assign Tests | 1. Log in as Scientist. 2. Route a test to a staff member or lab machine. | System records assignment and alerts the assigned tech. | Medium |
| TC-FR-27 | FR27 | Enter Test Results | 1. Log in as Lab Tech. 2. Type in test figures, units, notes, and submit. | System saves result values and keeps entered data safe. | High |
| TC-FR-28 | FR28 | Auto-Import Results | 1. Trigger an import feed from a lab analyser. 2. Check imported figures in system. | System pulls in analyzer results accurately without manual typing. | High |
| TC-FR-29 | FR29 | Result Validation Rules | 1. Type an out-of-bounds figure or wrong unit format. 2. Hit save. | System flags or blocks bad values based on age/sex reference rules. | High |
| TC-FR-30 | FR30 | Flag Abnormal Values | 1. Enter an out-of-range value (non-critical). 2. Save result. | System marks value clearly with an abnormal flag. | High |
| TC-FR-31 | FR31 | Critical Value Alerts | 1. Enter a critical result (e.g. Potassium = 6.8 mmol/L). 2. Save result. | System triggers a high-priority alert right away. | High |
| TC-FR-32 | FR32 | Critical Alert Receipt | 1. Receive a critical alert. 2. Record recipient name, time, and contact method. | System logs acknowledgement details and clears alert banner. | High |
| TC-FR-33 | FR33 | Review Test Results | 1. Log in as Pathologist. 2. Review current values alongside historical patient trends. | System provides full historical context for clinical review. | High |
| TC-FR-34 | FR34 | Correct Test Results | 1. Select a released result. 2. Edit value and type an explanation note. | System keeps original reading and logs edit reason, date, and user ID. | High |
| TC-FR-35 | FR35 | Authorise Test Release | 1. Log in as Pathologist. 2. Sign off and release a validated result. | System verifies user role and sets status to Released. | High |
| TC-FR-36 | FR36 | Add Clinical Comments | 1. Open an authorized report. 2. Add doctor's notes or advice. | System attaches comments to report view securely. | Medium |
| TC-FR-37 | FR37 | Build Lab Report | 1. Authorize test results. 2. Generate official report. | System builds report layout with lab header, patient info, and values. | High |
| TC-FR-38 | FR38 | Report Status Tracking | 1. Move report through lifecycle steps. 2. Check status tags (Preliminary, Final, Amended). | Report tag accurately reflects its current lifecycle state. | Medium |
| TC-FR-39 | FR39 | Distribute Reports | 1. Release final report. 2. Send to portal, patient app, or secure email. | System delivers report only to verified, approved recipients. | High |
| TC-FR-40 | FR40 | Clinician Portal Tools | 1. Log in as Clinician. 2. Create order, track status, download PDF, view trends. | Clinician portal runs all core tasks smoothly. | High |
| TC-FR-41 | FR41 | Patient Portal Views | 1. Log in as Patient. 2. View released lab reports. | Patient sees released reports; pending tests remain hidden. | High |
| TC-FR-42 | FR42 | Result Trend Graphs | 1. Pick a test with old results. 2. Open trend comparison tool. | System plots past and present test values clearly on a graph. | Medium |
| TC-FR-43 | FR43 | Event Alerts | 1. Trigger an event (e.g. sample rejected, report ready). 2. Check for alert text. | System sends correct notification to target user. | High |
| TC-FR-44 | FR44 | Audit Logs | 1. Run a tracked action (login, edit result, sign report). 2. Check audit log table. | Log records user ID, timestamp, IP address, and change details. | High |
| TC-FR-45 | FR45 | Analytics & Reports | 1. Log in as Lab Manager. 2. Run operational stats report filtered by date or test type. | System generates accurate metric summary table. | Medium |
| TC-FR-46 | FR46 | System Configs | 1. Log in as Admin. 2. Change reference ranges or critical limit numbers. | System applies new settings across all future test validations. | High |
| TC-FR-47 | FR47 | Privacy & ISO Checks | 1. Review data collection and consent processes. 2. Check against Australian privacy rules and ISO 15189. | System setup follows Australian privacy laws and ISO standards. | High |
| TC-FR-48 | FR48 | Book Appointments | 1. Log in as Patient. 2. Pick a slot, reschedule, or cancel a booking. | System updates collection appointment slot accurately. | High |
| TC-FR-49 | FR49 | Booking Reminders | 1. Book an appointment. 2. Wait for system notification trigger. | System sends SMS/email reminder before the visit. | Medium |
| TC-FR-50 | FR50 | QR Code Check-in | 1. Get QR code for booking. 2. Scan at collection kiosk. | Kiosk checks patient in and adds them to queue list. | Medium |
| TC-FR-51 | FR51 | Track Wait Queue | 1. Check in at clinic. 2. View current queue spot and wait estimate. | Screen displays accurate live queue position updates. | Medium |
| TC-FR-52 | FR52 | Process Online Payments | 1. Select a billable test. 2. Pay via portal payment gateway. | System processes payment safely and sends receipt confirmation. | High |
| TC-FR-53 | FR53 | Generate Tax Invoices | 1. Finish test payment. 2. Download auto-generated receipt. | System builds accurate electronic tax invoice immediately. | Medium |
| TC-FR-54 | FR54 | Submit Medicare Claims | 1. Log in as Reception. 2. File rebate claim for eligible service. | System sends claim payload safely with valid patient info. | High |
| TC-FR-55 | FR55 | Recommend Packages | 1. Select clinical symptoms or patient profile. 2. View suggested test packages. | Portal displays relevant test bundle options. | Low |
| TC-FR-56 | FR56 | Manage Digital Consent | 1. Log in as Patient. 2. Fill out electronic consent form before collection. | System logs timestamped consent; blocks sample collection if missing. | High |
| TC-FR-57 | FR57 | Book Interpreter | 1. Book an appointment. 2. Request language interpreter service. | System logs request and attaches interpreter note to booking. | Low |
| TC-FR-58 | FR58 | Equipment Maintenance | 1. Log in as Lab Manager. 2. Set routine servicing schedule for an instrument. | System saves maintenance dates and triggers alerts when due. | Medium |
| TC-FR-59 | FR59 | Log Instrument Calibration | 1. Log in as Lab Tech. 2. Record calibration readings and pass status. | System logs calibration history and makes it easy to look up later. | Medium |
| TC-FR-60 | FR60 | Track Inventory Stock | 1. Log in as Lab Manager. 2. Add, edit, or adjust reagent supply counts. | System updates current inventory balances accurately. | Medium |
| TC-FR-61 | FR61 | Reagent Expiry Alerts | 1. Log a batch with an upcoming expiration date. 2. Wait for auto-check job. | System generates warning alert before reagent expires. | Medium |
| TC-FR-62 | FR62 | Staff Shift Rosters | 1. Log in as Lab Manager. 2. Build or change weekly staff work shifts. | System saves schedule and displays shift details to assigned staff. | Low |
| TC-FR-63 | FR63 | Staff Training Records | 1. Log in as Lab Manager. 2. Upload staff certification or training dates. | System stores records safely for compliance audits. | Low |
| TC-FR-64 | FR64 | Collect Patient Feedback | 1. Log in as Patient. 2. Submit feedback or clinic rating. | System records survey response for manager review. | Low |
| TC-FR-65 | FR65 | Internal Messaging | 1. Log in as Staff/Clinician. 2. Send secure message about a patient case. | System sends message securely to intended recipient inbox. | Medium |
| TC-FR-66 | FR66 | Disaster Recovery Restore | 1. Simulate database failure. 2. Initiates restore process from recent daily backup. | System restores data accurately without corruption or missing entries. | High |
| TC-FR-67 | FR67 | Business Continuity Mode | 1. Cut primary network link. 2. Check offline mode activation. | System keeps critical alert functions running while in continuity mode. | High |

# 11. Test Case Design Categories

- Positive / Happy Path Cases: Tests basic day-to-day user journeys (e.g. booking an appointment, entering a normal test reading, sending an e-referral).

- Negative / Edge Cases: Tests system boundaries and bad inputs (e.g. typing out-of-range figures, missing required fields, searching bad patient IDs, submitting duplicate registrations).

- Security Cases: Tests system defences against unauthorized actions (e.g. testing SQL injection tricks, changing URL parameters to skip RBAC checks, sending bad MFA codes, skipping consent forms).

- Performance Cases: System performance under load conditions (e.g. running 1,000 active sessions, API response times measured in sub-seconds, page render times under stress).

- NFR & Reliability Cases: Test the backup systems. (e.g. restoring the backups, checking the details for the audit log after crashes, running offline mode).

# 12. Defect Management

## Severity Levels & SLA Timelines

| Severity Level | Description | Resolution SLA | Release Gate Impact |
| --- | --- | --- | --- |
| S1 – Critical | System crash, database corruption, data breach or failure to deliver any critical alerts (e.g. FR31 alert doesn't trigger). | < 4 Hours | Mandatory Release Blocker |
| S2 – High | Core functional feature is broken without workaround (e.g. e-referral generation is broken, payment processing is broken). | < 24 Hours | Mandatory Release Blocker |
| S3 – Medium | Minor operational problem with an easy solution (e.g. table sorter glitch). | < 5 Business Days | Non-blocker (Needs QA sign-off) |
| S4 – Low | Minor issues with portal page alignment or typos. | Next Release | Non-blocker |

### Defect Lifecycle Workflow

Our team tracks every bug in [JIRA] through a strict status pipeline:

New → Assigned → In Fix → Retested → Closed.

# 13. Risk Assessment & Mitigation

| Identified Risk | Impact Level | Practical Mitigation Strategy |
| --- | --- | --- |
| Limited staging environment access | High | Built local test environments (dev & QA) in containerized format. |
| Incomplete test data seeding across 67 FRs | Medium | Automated scripts pre-populate test databases with fake patients, samples, billing items and stock. |
| Tight timeline for running all 78 test cases | High | We prioritize High-priority FR/NFR cases, security checks, and critical alerts first. Newer modules (FR48-FR67) are deployed in parallel QA streams. |
| Third-party payment/insurance endpoints down in staging | Medium | For payment verification (FR52), claims verification (FR53) and claims rejections (FR54), we use sandbox mock endpoints. |

# 14. Testing Schedule

| Testing Phase | Start | End | Expected Deliverables |
| --- | --- | --- | --- |
| Environment Setup & Data Seeding | Day 1 | Day 2 | Staging DB seeded across all modules; user test accounts created. |
| Core Clinical Execution (FR1–FR47) | Day 3 | Day 7 | Executed test runs for login, specimen tracking, result entry, and reports. |
| Patient Services & Ops Execution (FR48–FR67) | Day 8 | Day 10 | Executed test runs for booking, billing, inventory, rosters, and disaster recovery. |
| NFR & Performance Execution | Day 11 | Day 12 | Load testing runs, failover tests, logging checks, and backup tests. |
| Defect Retesting & Bug Closure | Day 13 | Day 14 | Retesting completed; all Sev 1 and Sev 2 bugs resolved. |
| UAT & Final Sign-Off | Day 15 | Day 16 | Final Test Summary Report issued; 100% RTM completed. |

# 15. Sign-off

- Completed Requirements Traceability Matrix showing 100% test coverage across FR1–FR67 and NFR1–NFR11, with clear Pass/Fail tags.

- Defect Summary Report confirming zero open Critical or High severity issues.

- Verification evidence for Disaster Recovery and Business Continuity modes (FR66–FR67).

- Approved UAT Acceptance Sign-off form.

| Role | Approver Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead | Lead QA Analyst | Mr. Pratham | 15-08-2026 |
| Project Manager | Project Manager | Ms. Thi Anh Pham | 15-08-2026 |
| Database Administrator | Lead DBA | Ms. Shreya Karki | 15-08-2026 |